BLUE HELM

Progress Map & Forward Direction

July 2, 2026  ·  Agent Command Center for Starboard Automation

# 1. Where This Started, and Why It Was Right

The goal was never to own BridgeMind's software — it was to own its workflow: multiple AI coding agents working in parallel, each in its own lane, with you directing and reviewing. The build-not-buy decision was made on four grounds that have all held up: BridgeMind is a third recurring bill whose model calls run on a resold credit pool at a markup; it creates lock-in (boards, memory, and configs living in someone else's beta); it demands broad access to repos, keys, and payments from software built entirely by autonomous agents with one reviewer; and you were already ~70% of the way there with Claude Code, git, and your own conventions.

Roughly a week later, the result is a working Electron command center — Blue Helm — that launches Claude, Codex, and Gemini agents into isolated git worktrees or fenced sandboxes, with role-based permissions, encrypted secrets, in-app local voice, and the beginnings of a chat-style interface. Total recurring cost of the orchestration layer: $0. That's the thesis validated, not just argued.

# 2. The Progress Map — How Far You've Come

## Phase 1 — Research & Decision

Studied the BridgeMind VODs and workflow video (transcripts, segment breakdowns), extracted the portable method — the difficulty dial, spec-before-code, sub-agent review, model routing, screenshots-as-context, handoff prompts — and separated it from the marketing. Ran the cost/lock-in/security analysis and chose to build. Key insight that shaped everything after: copy the discipline, not the bravado (no YOLO mode, no auto-merge).

## Phase 2 — Blue Helm Core Build

Electron desktop app on Windows 11, vanilla JS, no build step. One agent = one PTY (ConPTY via node-pty) = one worktree + agent/<task> branch. Repo picker over D:\Workspace, tiled in-app terminals, five dark themes, quick launchers, Vibe Kanban integration. Nineteen-plus PRs to main. The architecture decision that keeps paying off: main.js owns all shell-outs behind IPC, the renderer is sandboxed and sees only a small window.cc bridge.

## Phase 3 — The Role System

Five roles with tool-enforced boundaries, not prompt-enforced ones: Builder (read-write, orange-gold), Reviewer (read-only, Opus, green + lock), Codebase-Scout (read-only, cyan), Web-Scout (web + sandboxed write, cyan), Operator (scoped growth cycles, purple). Roles are reusable access profiles; task briefs layer on top. Launched via claude --agent <role>. This is the same taxonomy BridgeSpace V3 now markets as its swarm roles — builder, reviewer, scout, coordinator — which is decent confirmation the design was right.

## Phase 4 — Security Hardening

This phase is where Blue Helm quietly became more trustworthy than the thing it mirrors. Gemini key migrated to Electron safeStorage (DPAPI-encrypted, plaintext never crosses IPC to the renderer, injected only into the video-scout PTY). Write-fence hook hard-denies writes outside each sandbox; the read-fence extension closed the exfiltration gap the web-scout itself honestly reported ('my restriction is policy, not a wall'). Both now resolve real paths (realpathSync, parent-walk for new files) so ..\ traversal and symlinks don't bypass them. Trust-prompt friction solved by pre-writing entries into ~/.claude.json atomically — tested live, and the freeze it was briefly blamed for turned out to be a pre-existing renderer hit-test bug, correctly diagnosed by instrumented timing logs instead of guesswork.

## Phase 5 — The Experience Layer

In-app local audio with no Python server: Kokoro TTS (WebGPU on the RTX 5080, deep-male voices, speed control) and Whisper STT typed straight into the focused pane. Terminal hardening to VS Code/Wave standard: real clipboard with OSC 52, clickable links, ResizeObserver fit, WebGL rendering. Chat-bubble rendering steps 1–2 built and tested (100/100 parser tests, per-pane rAF batching, interleaving proven) — one toggle away from visible.

## Incidents Survived — and What They Taught

A GitHub secret-scanner alert that turned out to be a minified JS false positive (verified before dismissing). An overzealous test-cleanup script that deleted a real .env — recovered, then structurally fixed by moving the key into safeStorage so there is no file to delete. A modal freeze that looked like a pipeline hang and was proven, via timing logs and a resize experiment, to be a UI stacking/focus bug with a known workaround. The pattern across all three: evidence before fixes, root cause before patches. That habit is now the project's culture.

# 3. Current State Snapshot

| Item | Status | Notes |
| --- | --- | --- |
| Role system (5 roles, tool-enforced) | Done | Deployed via sync-roles.ps1 to ~/.claude/agents/ |
| safeStorage secret store | Done | Single key; generalize to named keys when a second key is needed |
| Write + read fence (realpath-safe) | Code done | LIVE ADVERSARIAL TEST STILL PENDING — the one hard gate |
| Trust-prompt pre-write | Done, verified | No prompt on fresh sandbox launches |
| Per-role filtered env | Partial | Gemini key scoped; all other roles still get full process.env |
| Chat bubbles (Feature B) | Steps 1–2 done | Step 3 toggle next; then markdown, tool collapse |
| TTS (Kokoro) / STT (Whisper) in-app | Built | Needs the live hard-test pass (voices, speed, accuracy) |
| Video-scout (yt-dlp + Gemini) | Works | Cost/tier controls (Feature A) NOT started; hit rate limit live |
| Video auto-delete + housekeeping | Not started | media/ accumulates large files |
| Audio truly offline (vendor + CSP) | Not started | Network-off test never run; allowLocalModels=false flag suspect |
| New Agent modal hit-test bug | Open | Workaround: launch from Logs tab, or resize window |
| Git hygiene | Caught up | Commit ab2a454; keep committing after every work block |

# 4. What BridgeMind Shipped Since — and What It Means for You

Fresh research (their roadmap, changelog, and docs as of this week): BridgeSpace is now on V3, and the headline is a swarm — one prompt spawns and auto-prompts up to ~10–16 agents with assigned roles (builder, reviewer, scout, coordinator) communicating through a shared mailbox. Around it: BridgeMemory, a local-first knowledge graph in a .bridgememory/ directory (markdown + wikilinks, readable by every agent via MCP tools); a built-in Bridge Assistant and browser sidebar; Warp-style command blocks in the terminal; workspace templates (1–16 panes) and color-coded tabs; Claude agents defaulting to maximum effort; and a lot of changelog effort on session resume and recovery — recovering wedged windows, resuming agents under the right account, keeping crashed sessions recoverable.

Read as a map of where this product category is going, three things stand out. First, their swarm is your deferred Coordinator — and your sequencing (master human-as-bus first, then automate dispatch) is still right; their own marketing shows the coordinator concept works, but nothing about it changes your risk calculus on auto-prompted agents. Second, their heavy changelog investment in session recovery is a signal worth taking seriously: for a daily-driver workspace, 'what happens when a pane dies or the app restarts' matters as much as launch. Third, BridgeMemory validates the cheap version you already half-have: the Operator's notes-file pattern, generalized into a plain markdown memory directory, gets you 80% of a knowledge graph for free.

| BridgeSpace V3 feature | What it is | Blue Helm verdict |
| --- | --- | --- |
| Swarm (auto-prompted multi-agent) | One prompt → role-assigned agents + mailbox | Defer — this is the Coordinator; stay human-as-bus until dispatch is a chore |
| BridgeMemory knowledge graph | .bridgememory/ markdown + wikilinks, agent-readable | Adopt the cheap analog: a .helm-memory/ markdown dir all roles can read |
| Session resume / crash recovery | Wedged-window recovery, per-account resume | Adopt in spirit — persist pane/session state; high daily-driver value |
| Command blocks (Warp-style) | Each command captured as collapsible block | Later / optional — chat bubbles cover most of the same value |
| Bridge Assistant + browser sidebar | Built-in general chat + browsing pane | Already decided: deferred until you feel the gap post-Feature-B |
| Effort max by default | All spawned Claude agents at max effort | Skip — deliberate routing (Sonnet med / Opus high) is cheaper and yours |

# 5. Recommended Roadmap

## Now — this week (finish the foundation)

1. Run the read-fence live adversarial test. Absolute path, then ..\ traversal, both denied in Logs. Two minutes, and it is the only hard gate left on the security work. Nothing else on this list outranks it.

2. Fix the modal hit-test bug. elementFromPoint at the OK button during a repro names the culprit (likely an xterm helper textarea stealing focus, or pane overflow at full-screen). Until then: launch from the Logs tab.

3. Chat toggle (Feature B step 3). Steps 1–2 are built and tested; the toggle makes them visible. This is the single biggest feel upgrade available for the daily-driver goal.

4. Feature A video cost controls + auto-delete. Model picker (Flash-Lite default), resolution (MEDIUM), ~5-min chunking with resume, cost-estimate guardrail; delete the raw video on successful analysis. You hit this wall live — close it before the next long VOD.

5. Run the full hard-test checklist (the 22-step pass) and fix what it surfaces. Commit after every block of work — the uncommitted-tree scare should stay a one-time event.

## Next — two to four weeks (make it the daily driver)

Markdown bubbles and tool-call collapse (Feature B steps 4–5, adding marked). Auto-speak with a focus policy — only the focused pane reads aloud; background completions chime — plus voice-per-role so you can tell who's talking without looking. Finish per-role env filtering (each PTY gets only what its CLI needs). Formalize the Operator and run the first real Starboard growth cycle through it. Adopt a .helm-memory/ directory — plain markdown notes every role can read, committed to git; your notes-file pattern, generalized. Session persistence — reopen the app to your panes, roles, and worktrees as you left them; this is the BridgeSpace lesson worth stealing most. Package with electron-builder and pin an app icon — a real installer matters for the office move, when Blue Helm should come up on the new machines plug-and-play alongside your monitors and dock.

## Later — the horizon (in order of likely payoff)

Coordinator, seeded by the Operator — when two or three Operators run cycles and dispatch becomes a chore, that's the trigger; BridgeSpace's swarm proves the concept works at exactly your role taxonomy. Agent Teams (works on Pro, token-heavy, Claude-only) as the native mailbox when human-as-bus genuinely limits you. Sentry-triggered fix loops for Starboard, always behind the human merge gate. Audio fully offline (network-off test → vendor ORT WASM + weights → tighten CSP off broad https:). The 3060 Ti inference hub (Kokoro-FastAPI + faster-whisper) so audio never contends with agent work on the 5080.

# 6. Daily Usage Guide — Blue Helm as Your Morning Workspace

Open and orient (5 minutes). Launch Blue Helm, glance at the board (Vibe Kanban or your drafting table), and pick one to three goals for the session — one at a time, the way the reference workflow runs its goals board. Resist launching agents before the goals exist; the board drives the panes, not the reverse.

Rate the task before launching (the difficulty dial). Level 1–2 (copy change, small fix): one Builder, no plan, just speak it. Level 4–6: Codebase-Scout first for context, then a Builder with a short plan. Level 7+: Opus-override Builder, plan mode, and a Reviewer pass before merge. The dial decides how many panes exist — not enthusiasm.

Route by role, not by habit. The table below is the routing card. The discipline that makes parallel agents work is review bandwidth: never run more agents than you can actually read the diffs of — two to three is the honest ceiling for one person, exactly the lesson from the sixteen-pane theater of the reference streams.

| Task | Role | Model / effort |
| --- | --- | --- |
| Implement a feature or fix | Builder | Sonnet 4.6 medium; Opus 4.8 high for difficulty 7+ |
| Review a diff before merge | Reviewer | Opus 4.8 high — mandatory for auth/payments/data |
| Where does X live / how does Y work | Codebase-Scout | Sonnet low — cheap, fast, read-only |
| Market / content / competitor research | Web-Scout | Sonnet low-med; findings to its report file |
| Watch and analyze a video (VOD, demo) | Video-Scout (Gemini) | Flash-Lite + MEDIUM + chunked once Feature A ships |
| Recurring growth / marketing cycle | Operator | Sonnet med; scoped to /outputs; notes file updated |

Work the loop. Brief the agent like a contractor (specific behavior, edge cases — vague in, garbage out). Use @-references to point at exact folders and files. While Builders run, listen instead of reading: select output → speak at 1.5x, or wait for auto-speak once it ships. Dictate follow-ups (Win+H now, in-app STT as it matures) instead of typing prose. When a Builder finishes: tests pass, Reviewer reads the diff (different model than built it when it matters), then you — and only you — merge.

Close the day (5 minutes). Merge or explicitly park every branch, update the memory/notes file with decisions made, run the housekeeping clean when it exists, and commit. Weekly: prune stale worktrees and sandboxes, glance at Stripe Radar and Sentry once those are wired, and skim your own logs for anything the agents keep tripping on — recurring friction is the roadmap telling you what to build next.

# 7. Putting the Agents to Work for Starboard Automation

Web-Scout as a standing research desk. The marina-content brief you already wrote is the template: a weekly cycle that reads the subreddits, trends, and competitor sites, and returns a ranked list (audience, intent, content gap, lead-magnet potential). Output feeds directly into what you build and post — it is the top of the funnel, run for the cost of tokens.

Builder + Reviewer on the product itself. The quiz lead-magnet brief is Builder-ready today. Booking flows, invoicing, the GHL-adjacent glue — each is a card, a worktree, a Builder, and a mandatory Opus review on anything touching Stripe, auth, or customer data. Stripe Radar rules remain the cheap insurance to set before volume arrives — the reference stream's $54K in blocked card-testing charges is the cautionary number.

Operator as the post-launch marketing hire. Its 48-hours-after-launch pattern — directory submissions, review responses, social calendar, the notes file flagging diminishing returns — is a real weekly growth cycle for Starboard run under human review. When it earns a second and third recurring cycle, that volume is what justifies building the Coordinator.

Video-Scout as competitive eyes. Point it (via Gemini) at competitor demos, marina-software walkthroughs, and industry talks; it returns what was shown, not just said — pricing pages on screen, UI patterns, feature demos. That visual layer is exactly what transcript-only research kept missing.

TTS as the multitasking bridge. Scout reports and Reviewer findings read aloud at 1.5x while you're at the printer, the CAD bench, or packing for the office move — the workspace keeps producing while your hands are busy.

# 8. Guardrails That Stay

The human merge gate is sacred — no role auto-merges, ever. No bypass-permissions mode against anything that can reach production. Read-only means tool-enforced, never prompt-enforced. Cleanup scripts delete only what they created. Calibrated confidence in every brief and report — verified, recommendation, or uncertain, marked as such. And when a feature looks like a solved problem, point the agents at real open-source code (Wave, not a description of Wave) before letting anyone reinvent it. These aren't training wheels to outgrow; they're what makes running this fast actually safe.

# 9. Open Decisions on Your Desk

The standalone assistant panel stays deferred until Feature B has been your daily driver for a couple of weeks and you can feel whether the gap exists. Path B (structured headless output) stays shelved unless the PTY parser breaks against a future Claude Code update — graceful degradation is already built in. And the office move is about a month out: when you're ready, a one-page 'Blue Helm plug-and-play' spec — install list, monitor/pane layout, dock and peripheral map, first-boot checklist — is worth writing in advance so day one in the new office is productive, not setup.